# Emotions-System — Requirements Reflection Report

## Summary

Overall Status: Pass

Date: 2026-03-16

Documents Reviewed:

- PRODUCT_SPEC.md (Phase 1)

- ARCHITECTURE.md (Phase 2)

- INTERFACE_DESIGN.md (Phase 3)

- core/interfaces.py (Phase 3)

- core/models.py (Phase 3)

- services/ and adapters/ (Phase 4)

- main.py (Phase 4)

Findings: 1 discrepancy found — 0 critical, 0 moderate, 1 minor. 1 resolved during this phase.

## Architecture Compliance

### Module Existence

| Architecture Module | Implementation File | Status |
| --- | --- | --- |
| ActionParser | services/action_parser.py | Present |
| SoundTagConverter | services/sound_tag_converter.py | Present |
| LLMService | services/llm_service.py | Present |
| TTSService | services/tts_service.py | Present |
| VoiceCloningService | services/voice_cloning_service.py | Present |
| FallbackInferenceService | services/fallback_inference_service.py | Present |
| CommandPackager | services/command_packager.py | Present |
| Orchestrator | services/orchestrator.py | Present |
| ProtocolAdapter | adapters/protocol_adapter.py | Present |

### Responsibility Alignment

| Module | Documented Responsibility | Actual Behavior | Aligned? |
| --- | --- | --- | --- |
| SoundTagConverter | 将音效标签内生化为 CosyVoice 支持的标记 | 拦截 [sound:laugh] 转换为 [laughter] 并附加到文本末尾 | Yes |
| TTSService | 调用阿里百炼 API 进行语音合成 | 使用 DashScope SDK 进行双向流式合成，支持自然语言情感指令 | Yes |
| CommandPackager | 组装多模态片段并协调 TTS 和兜底推理 | 提取情感标签，调用 TTS，组装 MultimodalSegment | Yes |
| VoiceCloningService | 管理声音复刻 | 调用 API 上传音频创建音色，并本地持久化配置 | Yes |

### Data Flow Verification

Stream Synthesis Scenario: Pass

- 用户输入文本 → LLM 生成带标签文本 → ActionParser 按句切分并提取标签 → SoundTagConverter 内生化音效 → CommandPackager 调用 TTS 合成音频并组装 MultimodalSegment → ProtocolAdapter 转换为 WebSocket JSON 输出。整个数据流与架构设计完全一致，实现了流式处理。

Voice Cloning Scenario: Pass

- 用户上传音频文件 → main.py 保存临时文件 → VoiceCloningService 调用 DashScope API 创建音色 → 保存音色配置到本地 JSON → 返回复刻结果。数据流一致。

### Design Decision Adherence

| Decision | Documented Choice | Implementation | Compliant? |
| --- | --- | --- | --- |
| 复合情感标签 | [emotion:value¦instruction:text] | ActionParser 支持解析，CommandPackager 正确提取并传递给 TTS | Yes |
| 音效内生化 | 将 laugh 等转换为 [laughter] | SoundTagConverter 实现了转换映射 | Yes |
| 兜底推理 | 预留 V2/V3 接口，当前使用规则引擎 | 实现了 RuleBasedFallbackService，预留了 BERT 和 SegmentAware 接口 | Yes |

## Interface Contract Compliance

### Signature Compliance

| Interface | Concrete Class | All Methods Implemented | Signatures Match | Status |
| --- | --- | --- | --- | --- |
| ILLMService | OpenAILLMService | Yes | Yes | Pass |
| ITTSService | CosyVoiceTTSService | Yes | Yes | Pass |
| IVoiceCloningService | DashScopeVoiceCloningService | Yes | Yes | Pass |
| IFallbackInferenceService | RuleBasedFallbackService | Yes | Yes | Pass |
| IProtocolAdapter | OpenLLMVTuberAdapter | Yes | Yes | Pass |

### Behavioral Contract Compliance

| Contract | Documented Behavior | Implemented? | Notes |
| --- | --- | --- | --- |
| TTS 流式合成 | 返回 AsyncIterator[bytes] | Yes | 使用 streaming_call 和 streaming_complete |
| 兜底推理触发 | 当无情感标签时触发 | Yes | 在 CommandPackager 中实现 |

## Discrepancy Log

| # | Category | Location | Description | Resolution |
| --- | --- | --- | --- | --- |
| 1 | Minor | main.py & services/tts_service.py | 缺少直接将合成结果保存为音频文件的功能，不便于用户测试。 | Resolved: 在 tts_service.py 中添加了 synthesize_to_file 方法，并在 main.py 中补充了对应的 REST API 端点。 |

## Changes Made During This Phase

| File | Change Type | Description |
| --- | --- | --- |
| services/tts_service.py | Modified | 增加了 synthesize_to_file 方法，方便直接生成独立音频文件。 |
| main.py | Modified | 增加了 /api/tts/synthesize 和 /api/tts/synthesize-to-file 两个 REST API 端点，支持单独的音频合成测试。 |

## Open Items

无未解决的架构或需求问题。系统已准备好进入自动化测试阶段。